# Test Plan Document

## Project Name

VivahBandh – Online Matrimonial Portal

Version: 1.0

Document Type: Test Plan

Prepared By: QA Team

Approval Authority: Project Manager & Business Analyst

# 1. Purpose

The purpose of this Test Plan is to define the testing activities, schedules, resources, environments, responsibilities, risks, deliverables, and execution procedures required to validate the VivahBandh Matrimonial Portal before production deployment.

# 2. Project Overview

## Application

VivahBandh – Online Matrimonial Portal

## Objective

To provide a secure, scalable, and user-friendly matrimonial platform that enables users and families to discover compatible life partners through profile management, matchmaking, messaging, and communication features.

# 3. Test Objectives

The testing effort aims to:

✓ Verify all business requirements

✓ Validate functional behavior

✓ Verify integrations

✓ Ensure system security

✓ Validate performance

✓ Ensure production readiness

# 4. Test Scope

## Included Modules

### User Management

- Registration

- Login

- Verification

- Password Reset

### Profile Management

- Profile Creation

- Profile Updates

- Photo Uploads

- Privacy Controls

### Matchmaking

- Search

- Recommendations

- Interest Management

### Messaging

- Conversations

- Messaging

- Blocking

- Reporting

### Notifications

- In-App

- Email

- SMS

- Push

### Administration

- Dashboard

- User Moderation

- Analytics

- Reporting

# 5. Testing Types Covered

| Testing Type | Included |
| --- | --- |
| Functional Testing | Yes |
| Integration Testing | Yes |
| API Testing | Yes |
| UI Testing | Yes |
| Regression Testing | Yes |
| Smoke Testing | Yes |
| Security Testing | Yes |
| Performance Testing | Yes |
| UAT Testing | Yes |

# 6. Test Deliverables

The QA Team shall produce:

✓ Test Plan

✓ Test Cases

✓ Test Data

✓ Defect Reports

✓ Execution Reports

✓ UAT Reports

✓ Test Summary Report

# 7. Test Environment Plan

## Development Environment

Purpose:

Developer Verification

## QA Environment

Purpose:

Formal Testing

## Staging Environment

Purpose:

Pre-Production Validation

## Production Environment

Purpose:

Post-Deployment Verification

# 8. Environment Requirements

## Application Server

- Node.js 22+

- Express.js

## Database

- PostgreSQL 17+

## Cache

- Redis 7+

## Storage

- AWS S3 / Cloudinary

# 9. Browser Testing Plan

| Browser | Version |
| --- | --- |
| Chrome | Latest |
| Edge | Latest |
| Firefox | Latest |
| Safari | Latest |

# 10. Mobile Testing Plan

## Android

Versions:

- Android 12+

- Android 13+

- Android 14+

## iOS

Versions:

- iOS 16+

- iOS 17+

# 11. Test Data Plan

## User Types

- Standard User

- Parent

- Consultant

- Admin

- Super Admin

## Profile Types

- Verified Profile

- Unverified Profile

- Hidden Profile

- Suspended Profile

# 12. Resource Planning

## QA Team Structure

| Role | Count |
| --- | --- |
| QA Lead | 1 |
| QA Engineers | 2 |
| Automation Engineer | 1 |
| Security Tester | 1 |

# 13. Roles & Responsibilities

## QA Lead

Responsible For:

- Planning

- Reporting

- Approval

## QA Engineers

Responsible For:

- Test Case Design

- Execution

- Defect Reporting

## Automation Engineer

Responsible For:

- Automation Scripts

- Regression Automation

# 14. Testing Phases

## Phase 1

Unit Testing

Owner:

Developers

## Phase 2

Integration Testing

Owner:

Developers + QA

## Phase 3

System Testing

Owner:

QA Team

## Phase 4

UAT

Owner:

Client Team

# 15. Test Schedule

| Phase | Duration |
| --- | --- |
| Unit Testing | 2 Weeks |
| Integration Testing | 1 Week |
| System Testing | 2 Weeks |
| Security Testing | 1 Week |
| Performance Testing | 1 Week |
| UAT | 1 Week |

## Total Planned Duration

text id="tp1" 8 Weeks

# 16. Milestones

| Milestone | Target |
| --- | --- |
| Test Planning Complete | Week 1 |
| Test Cases Complete | Week 2 |
| System Testing Complete | Week 5 |
| Security Testing Complete | Week 6 |
| UAT Complete | Week 8 |

# 17. Test Execution Workflow

text id="tp2" Requirement Review        │        ▼ Test Design        │        ▼ Execution        │        ▼ Defect Reporting        │        ▼ Retesting        │        ▼ Closure

# 18. Entry Criteria

Testing may begin when:

✓ Requirements Approved

✓ Build Delivered

✓ Environment Ready

✓ Test Data Prepared

✓ APIs Available

# 19. Exit Criteria

Testing shall end when:

✓ Test Cases Executed

✓ Critical Defects Closed

✓ High Defects Closed

✓ UAT Approved

✓ Business Approval Received

# 20. Defect Management Process

## Defect Lifecycle

text id="tp3" New  │  ▼ Assigned  │  ▼ In Progress  │  ▼ Fixed  │  ▼ Retest  │  ▼ Closed

# 21. Defect Severity

| Severity | Description |
| --- | --- |
| Critical | System Failure |
| High | Major Function Failure |
| Medium | Partial Function Failure |
| Low | Cosmetic Issue |

# 22. Defect Priority

| Priority | Description |
| --- | --- |
| P1 | Immediate |
| P2 | High |
| P3 | Medium |
| P4 | Low |

# 23. Automation Plan

## Automation Scope

Automated:

✓ Login

✓ Registration

✓ Profile Creation

✓ Search

✓ Messaging

✓ APIs

## Tools

| Area | Tool |
| --- | --- |
| API | Postman |
| UI | Playwright |
| Unit | Jest |
| E2E | Cypress |

# 24. Security Testing Plan

Validate:

- Authentication

- Authorization

- JWT Security

- Session Management

- Input Validation

# 25. Performance Testing Plan

## Tool

text id="tp4" Apache JMeter

## Metrics

Measure:

- Response Time

- Throughput

- Concurrent Users

- Error Rate

# 26. Risk Assessment

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Delayed Build | High | Escalation |
| Environment Failure | Medium | Backup Environment |
| Requirement Change | Medium | Change Control |
| Third Party Failure | High | Mock Services |

# 27. Dependencies

Testing depends on:

- Stable Build

- Database Availability

- SMS Provider Access

- Email Provider Access

- Cloud Storage Access

# 28. Communication Plan

Reports Generated:

### Daily

- Execution Status

- Defect Status

### Weekly

- Progress Report

- Risk Report

# 29. Quality Metrics

Track:

- Pass Rate

- Defect Density

- Defect Leakage

- Test Coverage

- Defect Closure Rate

# 30. Success Criteria

Testing shall be successful when:

✓ 100% Critical Scenarios Executed

✓ No Open Critical Defects

✓ UAT Approved

✓ Security Tests Passed

✓ Performance Targets Met

# 31. Approval Matrix

| Role | Approval Required |
| --- | --- |
| QA Lead | Yes |
| Project Manager | Yes |
| Business Analyst | Yes |
| Client Representative | Yes |

# 32. Test Closure Activities

Before Closure:

✓ Verify Defect Resolution

✓ Complete Reports

✓ Archive Test Artifacts

✓ Obtain Sign-Off

# 33. Assumptions

- Requirements are frozen.

- Environments remain available.

- Third-party services remain operational.

- Test data is available.

# 34. Constraints

- Testing timelines depend on development completion.

- External service outages may affect testing.

- UAT schedules depend on client availability.

# 35. Conclusion

This Test Plan provides the roadmap for executing all testing activities required for the VivahBandh Matrimonial Portal. It ensures that testing is systematic, measurable, controlled, and aligned with project quality objectives before deployment and client acceptance.