# Scope Document

## Project Name

VivahBandh – Online Matrimonial Portal

Tagline: Connecting Hearts, Building Lifelong Bonds.

Version: 1.0
Document Type: Project Scope Document

# 1. Purpose

The purpose of this document is to define the scope boundaries of the VivahBandh Matrimonial Portal project. It identifies what functionality will be included in the project, what is excluded, project deliverables, assumptions, constraints, and acceptance boundaries.

This document serves as the primary reference for project planning, development, testing, and stakeholder approvals.

# 2. Project Scope Statement

VivahBandh will be developed as a web-based matrimonial platform that enables users, families, and marriage consultants to create matrimonial profiles, discover suitable matches, communicate securely, and manage matrimonial interactions digitally.

The platform will include profile management, search capabilities, matchmaking features, messaging, notifications, profile verification, privacy controls, and administration functionalities.

# 3. In-Scope Features

## Module 1: User Registration & Authentication

### Included Features

- User registration using email

- User registration using mobile number

- Login functionality

- Forgot password

- Password reset

- Email verification

- Mobile number verification

- Account activation

## Module 2: User Profile Management

### Included Features

- Create matrimonial profile

- Edit profile information

- Upload profile photographs

- Manage profile visibility

- Add personal details

- Add educational details

- Add professional details

- Add family information

- Add partner preferences

## Module 3: Match Search

### Included Features

- Search by age

- Search by gender

- Search by location

- Search by religion

- Search by caste/community

- Search by education

- Search by profession

- Search by marital status

- Search by income range

- Multi-filter search

- Search result sorting

## Module 4: Match Recommendation System

### Included Features

- Preference-based recommendations

- Suggested profiles

- Compatible match listings

- Recommendation refresh

## Module 5: Interest Management

### Included Features

- Send interest request

- Accept interest request

- Reject interest request

- Withdraw interest request

- Shortlist profiles

- View sent interests

- View received interests

## Module 6: Messaging System

### Included Features

- Secure private messaging

- Messaging after mutual interest

- Conversation history

- Message notifications

## Module 7: Notification System

### Included Features

- New interest notification

- Interest acceptance notification

- New message notification

- Match recommendation notification

- Profile verification notification

- Email notifications

- In-app notifications

## Module 8: Privacy & Security

### Included Features

- Hide contact information

- Hide profile photos

- Profile visibility settings

- User blocking

- User reporting

- Account suspension

- Secure password storage

- Session management

## Module 9: Profile Verification

### Included Features

- Mobile verification

- Email verification

- Verified profile badge

- Verification status management

## Module 10: Admin Dashboard

### Included Features

- Admin login

- User management

- Profile management

- Profile approval/review

- Report management

- Complaint handling

- User blocking

- User suspension

- Analytics dashboard

- Platform monitoring

# 4. User Roles in Scope

## Guest User

Permissions:

- View landing pages

- Register account

- Login

## Registered User

Permissions:

- Create profile

- Search profiles

- Send interests

- Receive interests

- Communicate with matches

- Manage privacy settings

## Parent / Guardian

Permissions:

- Manage family member profile

- Search matches

- Send interests

- Communicate with matches

## Marriage Consultant

Permissions:

- Manage assigned profiles

- Search matches

- Assist matchmaking activities

## Administrator

Permissions:

- Manage platform operations

- Moderate content

- Resolve complaints

- Generate reports

# 5. Deliverables

The following deliverables will be provided during Phase 1.

### Business Deliverables

- BRD

- SRS

- User Stories

- Acceptance Criteria

### Design Deliverables

- Wireframes

- UI Designs

- System Architecture

- Database Design

### Development Deliverables

- Frontend Application

- Backend APIs

- Database Implementation

- Admin Dashboard

### Testing Deliverables

- Test Cases

- Bug Reports

- Testing Reports

### Deployment Deliverables

- Production Deployment

- Deployment Guide

- Handover Documentation

# 6. Out of Scope (Phase 1)

The following features will NOT be included in the initial release.

## Mobile Applications

- Android Application

- iOS Application

## Video Communication

- Video Calling

- Video Conferencing

## Premium Monetization Features

- Subscription plans

- Premium memberships

- Profile boosting

- Featured listings

## Payment Features

- Online payments

- Subscription billing

- Wallet system

## AI-Based Features

- AI compatibility scoring

- AI matchmaking engine

- AI profile recommendations

## Advanced Verification

- Government ID verification

- Face verification

- Biometric verification

## Wedding Services Marketplace

- Wedding planners

- Photographers

- Decorators

- Caterers

## Astrology Services

- Horoscope matching

- Kundali matching

- Astrological recommendations

## Multi-Language Support

- Regional language interfaces

- Automatic translation

# 7. Project Boundaries

## Start Boundary

Project begins from user registration.

## End Boundary

Project concludes when users can:

- Register

- Create profiles

- Search matches

- Send interests

- Communicate securely

- Receive notifications

and administrators can successfully manage platform activities.

# 8. Assumptions

- Users possess valid email addresses.

- Users possess valid mobile numbers.

- SMS services are available.

- Email services are operational.

- Hosting infrastructure is available.

- Internet connectivity is available.

# 9. Constraints

## Budget Constraints

Development must remain within approved budget limits.

## Timeline Constraints

Project must be delivered according to agreed milestones.

## Technical Constraints

Third-party services may introduce dependency limitations.

## Legal Constraints

Data privacy regulations must be followed.

# 10. Acceptance Criteria

The scope will be considered successfully delivered when:

- All in-scope modules are implemented.

- User registration and authentication work correctly.

- Search and matchmaking functions operate as expected.

- Messaging functionality is stable and secure.

- Administrative controls function properly.

- Security requirements are met.

- User acceptance testing is approved.

# 11. Scope Change Management

Any new feature requests must:

- Be documented as a Change Request (CR).

- Be reviewed by stakeholders.

- Be analyzed for cost and timeline impact.

- Receive formal approval before implementation.

No functionality outside this scope may be developed without an approved change request.

# 12. Conclusion

This scope document defines the boundaries of the VivahBandh Matrimonial Portal Phase 1 release. It ensures that all stakeholders share a common understanding of the project deliverables and prevents uncontrolled expansion of requirements during development.