# Production Go-Live Checklist

## Project Name

VivahBandh – Online Matrimonial Portal

Version: 1.0

Document Type: Production Go-Live Checklist

Prepared By: DevOps Team, QA Team, Business Team

Approved By: Project Manager, Client Representative

# 1. Purpose

This document provides the final production readiness assessment and go-live checklist for the VivahBandh Matrimonial Portal.

The objective is to ensure:

✓ Infrastructure Readiness

✓ Security Readiness

✓ Application Readiness

✓ Business Readiness

✓ Operational Readiness

✓ Successful Production Launch

# 2. Go-Live Objectives

The production release shall:

- Deploy successfully

- Operate securely

- Meet performance requirements

- Support business operations

- Ensure user accessibility

- Minimize deployment risk

# 3. Go-Live Governance

## Go-Live Team

| Role | Responsibility |
| --- | --- |
| Project Manager | Go-Live Coordination |
| DevOps Lead | Deployment Execution |
| QA Lead | Validation |
| DBA | Database Readiness |
| Security Lead | Security Validation |
| Client Representative | Business Approval |

# 4. Go-Live Schedule

## Planned Release Date

text id="golive1" DD/MM/YYYY

## Planned Release Window

text id="golive2" 10:00 PM – 02:00 AM

## Estimated Downtime

text id="golive3" 0–15 Minutes

# 5. Infrastructure Readiness Checklist

| Item | Status |
| --- | --- |
| Production Servers Provisioned | □ |
| Load Balancer Configured | □ |
| DNS Configured | □ |
| SSL Installed | □ |
| Kubernetes Cluster Ready | □ |
| Monitoring Enabled | □ |
| Logging Enabled | □ |
| Backup Storage Ready | □ |

# 6. Database Readiness Checklist

| Item | Status |
| --- | --- |
| Database Installed | □ |
| Database Configured | □ |
| Schema Deployed | □ |
| Migrations Applied | □ |
| Replication Enabled | □ |
| Backups Verified | □ |
| Performance Tested | □ |

# 7. Application Readiness Checklist

| Item | Status |
| --- | --- |
| Frontend Build Verified | □ |
| Backend Build Verified | □ |
| Docker Images Available | □ |
| Registry Accessible | □ |
| Environment Variables Configured | □ |
| Secrets Configured | □ |

# 8. Security Readiness Checklist

| Item | Status |
| --- | --- |
| HTTPS Enabled | □ |
| WAF Configured | □ |
| Security Groups Configured | □ |
| JWT Security Validated | □ |
| Vulnerability Scan Completed | □ |
| Security Approval Received | □ |

# 9. Monitoring Readiness Checklist

| Item | Status |
| --- | --- |
| Prometheus Configured | □ |
| Grafana Dashboards Ready | □ |
| Alert Rules Configured | □ |
| Log Collection Enabled | □ |
| Incident Procedures Available | □ |

# 10. Backup Readiness Checklist

| Item | Status |
| --- | --- |
| Full Backup Completed | □ |
| Recovery Tested | □ |
| Backup Retention Configured | □ |
| Disaster Recovery Environment Ready | □ |

# 11. Third-Party Services Validation

## Email Service

Provider:

text id="golive4" SendGrid / AWS SES

Status:

□ Verified

## SMS Service

Provider:

text id="golive5" MSG91 / Twilio

Status:

□ Verified

## Storage Service

Provider:

text id="golive6" AWS S3

Status:

□ Verified

# 12. Data Migration Validation

Verify:

✓ User Data Migrated

✓ Master Data Migrated

✓ Lookup Tables Loaded

✓ Configuration Data Loaded

Validation Query Example:

sql id="golive7" SELECT COUNT(*) FROM users;

# 13. Testing Validation

## Functional Testing

Status:

□ Completed

## Security Testing

Status:

□ Completed

## Performance Testing

Status:

□ Completed

## UAT

Status:

□ Approved

# 14. Release Package Validation

Verify:

✓ Release Package Approved

✓ Version Tagged

✓ Release Notes Prepared

✓ Rollback Package Ready

# 15. Pre-Go-Live Approval Matrix

| Role | Approval |
| --- | --- |
| QA Lead | □ |
| DevOps Lead | □ |
| DBA | □ |
| Security Lead | □ |
| Project Manager | □ |
| Client Representative | □ |

# 16. Deployment Execution Plan

```text id=“golive8” Step 1 → Backup Production

Step 2 → Verify Rollback Package

Step 3 → Deploy Database Changes

Step 4 → Deploy Backend

Step 5 → Deploy Frontend

Step 6 → Execute Smoke Tests

Step 7 → Validate Monitoring

Step 8 → Open Production Access

---

# 17. Database Deployment Validation

Verify:

✓ Migration Successful

✓ Data Integrity Maintained

✓ Replication Operational

✓ Backup Available

---

# 18. Application Deployment Validation

Verify:

✓ Frontend Running

✓ Backend Running

✓ APIs Accessible

✓ Authentication Working

---

# 19. Smoke Testing Checklist

Verify:

✓ Home Page

✓ Registration

✓ Login

✓ Profile Management

✓ Search Profiles

✓ Send Interest

✓ Messaging

✓ Notifications

✓ Admin Dashboard

---

# 20. API Validation Checklist

Verify:

```http id="golive9"
GET /health

Expected:

json id="golive10" {   "status":"UP" }

# 21. Performance Validation

Verify:

| Metric | Target |
| --- | --- |
| Login | < 500 ms |
| Search | < 2 sec |
| Messaging | < 500 ms |
| Availability | > 99.5% |

# 22. Security Validation

Verify:

✓ HTTPS Active

✓ SSL Valid

✓ Authentication Working

✓ Authorization Working

✓ Security Headers Active

# 23. Monitoring Validation

Verify:

✓ Metrics Visible

✓ Logs Collected

✓ Alerts Working

✓ Dashboards Available

# 24. Business Validation

Verify:

✓ Registration Works

✓ Matchmaking Works

✓ Messaging Works

✓ Notifications Work

✓ Reports Available

# 25. Go-Live Decision Matrix

| Condition | Decision |
| --- | --- |
| All Checks Pass | GO |
| Critical Issue Found | NO GO |
| High Severity Issue | Escalate |
| Medium Issue | Evaluate |
| Low Issue | Proceed |

# 26. Rollback Readiness Checklist

Verify:

✓ Previous Release Available

✓ Backup Verified

✓ Rollback Tested

✓ Recovery Team Available

# 27. Post Go-Live Monitoring

Duration:

text id="golive11" 72 Hours

Monitor:

✓ Error Rate

✓ Response Time

✓ User Activity

✓ Infrastructure Health

✓ Security Events

# 28. Hypercare Support Period

Duration:

text id="golive12" 14 Days

Coverage:

✓ DevOps Team

✓ Development Team

✓ QA Team

✓ DBA Team

# 29. Incident Management During Go-Live

Escalation Path:

text id="golive13" Support Engineer       │       ▼ Team Lead       │       ▼ Project Manager       │       ▼ Executive Sponsor

# 30. Go-Live Communication Plan

Notify:

✓ Internal Teams

✓ Client Stakeholders

✓ Support Teams

✓ Business Users

Channels:

- Email

- Teams

- Slack

- SMS

# 31. Success Criteria

Go-Live is successful when:

✓ Deployment Completed

✓ Smoke Tests Passed

✓ Monitoring Active

✓ No Critical Incidents

✓ Business Approval Received

# 32. Go-Live Sign-Off

## DevOps Lead

Status:

□ Approved

## QA Lead

Status:

□ Approved

## DBA

Status:

□ Approved

## Security Lead

Status:

□ Approved

## Project Manager

Status:

□ Approved

## Client Representative

Status:

□ Approved

# 33. Final Go-Live Decision

text id="golive14" GO / NO-GO

# 34. Post Implementation Review

Review After:

text id="golive15" 7 Days

Evaluate:

✓ Deployment Success

✓ Incident Count

✓ Performance

✓ User Feedback

✓ Lessons Learned

# 35. Production Acceptance Criteria

The production deployment shall be accepted when:

✓ All Readiness Checks Completed

✓ All Sign-Offs Obtained

✓ No Critical Defects

✓ Monitoring Operational

✓ Security Controls Active

✓ Recovery Procedures Available

# 36. Conclusion

This Production Go-Live Checklist serves as the final operational control document for the VivahBandh Matrimonial Portal deployment. Completion of all checklist items, validations, approvals, and monitoring activities ensures a successful, secure, and stable transition into production.