# Knowledge Transfer (KT) Document

## Project Name

VivahBandh – Online Matrimonial Portal

Version: 1.0

Document Type: Knowledge Transfer Document

Prepared By: Project Team

Target Audience: Client IT Team, Operations Team, Support Team, Administrators

# 1. Purpose

This document formally records all Knowledge Transfer (KT) activities conducted during the project handover phase.

The objective is to ensure:

✓ Smooth Ownership Transfer

✓ Operational Readiness

✓ Support Readiness

✓ Technical Understanding

✓ Reduced Dependency On Development Team

# 2. KT Objectives

The Knowledge Transfer process aims to:

- Transfer technical knowledge

- Transfer business knowledge

- Enable independent operations

- Train support teams

- Reduce operational risks

- Improve issue resolution capability

# 3. KT Scope

The following areas are covered:

✓ Business Processes

✓ Application Architecture

✓ Database Architecture

✓ API Architecture

✓ Deployment Process

✓ Monitoring & Logging

✓ Backup & Recovery

✓ Operations Procedures

✓ Support Procedures

# 4. KT Participants

## Project Team

| Role | Responsibility |
| --- | --- |
| Solution Architect | Architecture KT |
| Technical Lead | Technical KT |
| DevOps Engineer | Deployment KT |
| DBA | Database KT |
| QA Lead | Testing KT |

## Client Team

| Role | Responsibility |
| --- | --- |
| IT Manager | Governance |
| System Administrator | Operations |
| Support Team | User Support |
| Database Administrator | Database Operations |
| Security Officer | Security Monitoring |

# 5. KT Schedule

| Session | Topic | Duration |
| --- | --- | --- |
| KT-01 | Project Overview | 2 Hours |
| KT-02 | Architecture Overview | 3 Hours |
| KT-03 | Database Architecture | 3 Hours |
| KT-04 | API Architecture | 3 Hours |
| KT-05 | Deployment Process | 4 Hours |
| KT-06 | Operations & Monitoring | 4 Hours |
| KT-07 | Support Procedures | 2 Hours |
| KT-08 | Backup & Recovery | 3 Hours |

# 6. Project Overview KT

Topics Covered:

✓ Project Goals

✓ Business Requirements

✓ Functional Modules

✓ User Roles

✓ Business Workflows

# 7. Business Process KT

Core Processes:

✓ User Registration

✓ Profile Creation

✓ Matchmaking

✓ Interest Management

✓ Messaging

✓ Notifications

✓ Reporting

# 8. System Architecture KT

Architecture Type:

text id="kt1" Three-Tier Architecture

Layers:

```text id=“kt2” Presentation Layer

Application Layer

Data Layer

---

# 9. Application Architecture KT

Frontend:

```text id="kt3"
Next.js
React
TypeScript

Backend:

text id="kt4" Node.js Express.js TypeScript

# 10. Database KT

Database:

text id="kt5" PostgreSQL

Topics Covered:

✓ Schema Design

✓ Relationships

✓ Indexing

✓ Performance Optimization

✓ Backup Procedures

# 11. Database Objects KT

Core Tables:

```text id=“kt6” users

profiles

partner_preferences

interests

messages

notifications

audit_logs

---

# 12. API KT

Topics Covered:

✓ API Structure

✓ Authentication

✓ Authorization

✓ Error Handling

✓ API Documentation

---

# 13. API Authentication KT

Method:

```text id="kt7"
JWT Authentication

Flow:

text id="kt8" Login   │   ▼ JWT Token   │   ▼ API Access

# 14. Source Code KT

Repository Structure:

```text id=“kt9” frontend/

backend/

database/

deployment/

docs/

---

Topics:

✓ Folder Structure

✓ Coding Standards

✓ Configuration Files

✓ Environment Variables

---

# 15. Deployment KT

Topics Covered:

✓ Docker Deployment

✓ Kubernetes Deployment

✓ CI/CD Pipeline

✓ Release Process

✓ Rollback Process

---

# 16. Environment KT

Environments:

| Environment | Purpose |
|-------------|---------|
| Development | Development |
| QA | Testing |
| Staging | Pre-Production |
| Production | Live System |

---

# 17. Infrastructure KT

Topics Covered:

✓ Cloud Architecture

✓ Load Balancer

✓ Storage

✓ Security Configuration

✓ Monitoring Tools

---

# 18. Monitoring KT

Tools:

```text id="kt10"
Prometheus

Grafana

CloudWatch

Topics:

✓ Dashboard Usage

✓ Alert Management

✓ Incident Monitoring

# 19. Logging KT

Logging Stack:

text id="kt11" ELK Stack

Topics:

✓ Log Search

✓ Log Analysis

✓ Troubleshooting

# 20. Backup KT

Topics Covered:

✓ Backup Procedures

✓ Backup Validation

✓ Recovery Procedures

✓ Retention Policies

# 21. Recovery KT

Recovery Types:

✓ Database Recovery

✓ File Recovery

✓ Application Recovery

✓ Disaster Recovery

# 22. Security KT

Topics Covered:

✓ Authentication

✓ Authorization

✓ Access Control

✓ Security Monitoring

✓ Incident Response

# 23. Operations KT

Topics Covered:

✓ Daily Operations

✓ Weekly Operations

✓ Monthly Operations

✓ Capacity Monitoring

✓ Health Checks

# 24. Support KT

Support Levels:

```text id=“kt12” Level 1

Level 2

Level 3

---

Topics:

✓ Ticket Management

✓ Escalation Process

✓ Incident Handling

---

# 25. Incident Management KT

Workflow:

```text id="kt13"
Incident
    │
    ▼
Investigation
    │
    ▼
Resolution
    │
    ▼
Closure

# 26. Change Management KT

Topics Covered:

✓ Change Requests

✓ Release Approvals

✓ Deployment Validation

✓ Rollback Procedures

# 27. Documentation KT

Documents Transferred:

✓ SRS

✓ Architecture Documents

✓ API Documentation

✓ Database Documentation

✓ Deployment Guides

✓ Operations Guides

# 28. Hands-On Demonstration

Practical Demonstrations Conducted:

✓ User Management

✓ Profile Verification

✓ Deployment Execution

✓ Backup Recovery

✓ Monitoring Dashboard Usage

# 29. KT Assessment

Assessment Areas:

✓ Architecture Understanding

✓ Deployment Knowledge

✓ Database Knowledge

✓ Support Readiness

✓ Operations Readiness

# 30. KT Completion Checklist

| Activity | Status |
| --- | --- |
| Architecture KT | ✓ |
| Database KT | ✓ |
| API KT | ✓ |
| Deployment KT | ✓ |
| Monitoring KT | ✓ |
| Support KT | ✓ |
| Recovery KT | ✓ |

# 31. Knowledge Transfer Deliverables

Provided:

✓ Presentation Materials

✓ Technical Documents

✓ Operations Guides

✓ Support Guides

✓ Deployment Guides

✓ Architecture Diagrams

# 32. Risks Identified

| Risk | Mitigation |
| --- | --- |
| Resource Turnover | Documentation |
| Knowledge Gaps | Additional Training |
| Operational Errors | Runbooks |
| Deployment Errors | Deployment Guides |

# 33. Recommendations

Recommended Actions:

✓ Maintain Documentation

✓ Conduct Refresher Training

✓ Review Runbooks Quarterly

✓ Conduct Recovery Drills

# 34. KT Success Criteria

Knowledge Transfer is successful when:

✓ Teams Can Operate Independently

✓ Teams Can Deploy Independently

✓ Teams Can Resolve Incidents

✓ Teams Understand Architecture

# 35. KT Sign-Off

## Project Team Representative

Name:

Signature:

Date:

## Client IT Representative

Name:

Signature:

Date:

## Operations Manager

Name:

Signature:

Date:

# 36. Final KT Declaration

The project team confirms that all planned knowledge transfer activities have been completed and all necessary technical, operational, and business knowledge has been transferred to the client organization.

# 37. Conclusion

This Knowledge Transfer Document serves as the official record of all KT activities completed during project handover. The client team has received the required technical, operational, and business knowledge necessary to independently operate, maintain, support, and enhance the VivahBandh Matrimonial Portal.